“Student complex”

Project Plan

Date: 13-11-2024

Group: Aminatou

Version: Version 1

Project plan: “Student complex”

Table of content

Project definition	3

Problem deffinition	3

Project goal	3

Expected Result	3

Way of Working	3

Scope	3

Project Structure	3

Development Team	3

Aminatou team	3

Dividing of the tasks - Trello	4

Tutor	4

Deliverables	4

Planning	4

5 Whys	5

Problem Statement	6

Project Overview	7

SWOT Analysis	8

Risk Management	9

Gantt chart	9

MoSCoW Matrix	10

References	11

Project definition

Project Background

- A newly built student complex consisting of 10 apartments, each housing at least 3 ICT students, requires a secure and efficient network infrastructure.

Problem deffinition

- How to design and implement a secure student house infrastructure that meets specific requirements for connectivity, services, and energy monitoring.

Project goal

- To create a functional, secure, and interconnected network infrastructure for the student complex that enhances the living experience of ICT students.

Expected Result

- A fully operational network infrastructure with individual LANs for each apartment, connected to a shared internet connection, featuring webservers, ad blocking, and energy monitoring capabilities.

Way of Working

- Group of 4 students

- Two-week sprint cycles

- Weekly supportive courses and practical sessions

- Regular meetings with mentors

- Regularly getting feedback

Scope

- Setting up individual LANs for each apartment

- Implementing required services (webserver, ad blocker, energy monitoring)

- Connecting all apartments' networks

- Ensuring security and shared internet access

Project Structure

Development Team

- Group of 4 students responsible for setting up and managing one apartment's infrastructure;

Aminatou team

Leaders: Pavel Voykov and Georgi Katushev

They will be in charge of the coding of the project and will also supervise the work of the other group members.

Contact: p.voykov@student.fontys.nl

Contact: g.katushev@student.fontys.nl

Infrastructure: Bozhidara Zlankova and Emilija Degutyte

Bozhidara and Emilija are in charge of the Infrastructure part of the project.

Contact: b.zlankova@student.fontys.nl

Contact: e.degutyte@student.fontys.nl

Dividing of the tasks - Trello

Tutor

- Veerhoff, Lars A.L.

- Goyal-Paldiwal, Gayatri G.V.

- Jansma, Tim T.C.A.J.

- Pu, Xuemei X.

Deliverables

- Project Plan

- Design Document

- Test Report

- Project planboard

- Code and Configuration files

- Documentation for:

  - Local Webserver

  - IoT Service (energy usage monitoring)

  - LAN Configuration

  - Security measure

Planning

- Project starts at the end of week 11 with a kick-off session

- Weekly supportive courses and practical sessions

- Two-week sprint cycles

- Weekly meetings with mentors

- Project ends in the assessment week with a presentation and demo

5 Whys

- 5 Whys

Problem Statement

- Problem Statement

Project Overview

- Project Overview

SWOT Analysis

- SWOT Analysis

Risk Management

- Risk Analysis

Gantt chart

- Gantt chart

MoSCoW Matrix

- MoSCoW Matrix

References

MoSCoW:

- Clegg, D., & Barker, R. (1994). Case Method Fast-Track: A RAD Approach. Addison-Wesley.

5 Whys:

- Ohno, T. (1988). Toyota Production System: Beyond Large-Scale Production. Productivity Press.

Problem Statement:

- Project Management Institute. (2017). A Guide to the Project Management Body of Knowledge (PMBOK Guide) (6th ed.). Project Management Institute.

SWOT Analysis:

- Humphrey, A. S. (2005). SWOT Analysis for Management Consulting. SRI Alumni Newsletter (SRI International).

Risk Assessment:

- ISO 31000:2018 Risk Management – Guidelines. International Organization for Standardization.